Sprints details(SCRUM)

23MCCE14

23MCCE34

Product Backlog

- User Registration & Login (Student, Company, Faculty, Admin)

- Internship Management (Post, View, Apply)

- Logbook & Evaluation

- Skill Test & Learning Resources

- Admin Control (Approval, Reports, Certificate)

Sprint Planning

- User Registration & Login

- Internship Management

- Application & Logbook

- Evaluation & Skill Test

- Admin Features & Reports

Sprint 1: User Registration & Login

Goal:
Enable all users to register and login into the system.

Sprint Backlog / Tasks:

- Design registration forms (Student, Company)

- Implement login system for all roles

- Add input validations

- Store user data in database

Functionalities:
User registration and authentication

Duration:
1–2 weeks

Test Cases:

- Check whether the user can access the registration page

- Check whether the user can enter personal/company details

- Check whether required field validations are working

- Check whether email uniqueness is enforced

- Check whether user data is stored in the database

- Check whether the user can login with valid credentials

- Check whether invalid login shows error message

Output (Increment):
Working module where users can register and login successfully

Sprint 2: Internship Management

Goal:
Allow companies to post internships and students to view them.

Sprint Backlog / Tasks:

- Develop internship posting module

- Implement internship listing for students

- Filter approved internships

- Store internship data

Functionalities:
Posting and viewing internships

Duration:
1–2 weeks

Test Cases:

- Check whether company can post internship details

- Check whether internship is stored in the database

- Check whether students can view internship listings

- Check whether only approved internships are displayed

- Check behaviour when no internships are available

- Check whether invalid internship data is rejected

Output (Increment):
Internships are posted and displayed to students

Sprint 3: Application & Logbook

Goal:
Enable students to apply and submit internship progress.

Sprint Backlog / Tasks:

- Implement apply for internship feature

- Add eligibility checking

- Develop logbook submission module

- Store application and log data

Functionalities:
Application and logbook management

Duration:
1–2 weeks

Test Cases:

- Check whether student can apply for internship

- Check whether eligibility criteria is validated

- Check whether application is stored successfully

- Check whether duplicate applications are prevented

- Check whether student can submit logbook entries

- Check whether logbook data is stored correctly

- Check behaviour for invalid logbook format

Output (Increment):
Students can apply and submit logbooks successfully

Sprint 4: Evaluation & Skill Test

Goal:
Evaluate students and assess their skills.

Sprint Backlog / Tasks:

- Implement skill test module

- Develop faculty logbook review system

- Implement evaluation system

- Store scores and feedback

Functionalities:
Skill testing and evaluation

Duration:
1–2 weeks

Test Cases:

- Check whether student can start and submit skill test

- Check whether score is generated correctly

- Check whether faculty can view submitted logbooks

- Check whether faculty can approve/reject logbooks

- Check whether faculty can evaluate student performance

- Check whether evaluation data is stored

Output (Increment):
Students receive evaluation and test results

Sprint 5: Admin & Reports

Goal:
Provide administrative control and reporting features.

Sprint Backlog / Tasks:

- Company approval system

- Report generation module

- Certificate generation

- System management features

Functionalities:
Admin control, reporting, certification

Duration:
1–2 weeks

Test Cases:

- Check whether admin can view pending company requests

- Check whether admin can approve/reject companies

- Check whether reports are generated correctly

- Check whether report shows accurate data

- Check whether certificate is generated after completion

- Check whether only admin can access admin features

Output (Increment):
Admin can manage system, generate reports, and issue certificates